# Software Configuration Management Plan (SCMP)

## Student Portal System

## 1. Introduction

### 1.1 Purpose

The purpose of this Software Configuration Management Plan (SCMP) is to define the configuration management activities, responsibilities, processes, and tools used in the development of the Student Portal System. This plan ensures that all project artifacts are properly identified, controlled, versioned, and audited throughout the project lifecycle.

### 1.2 Scope

This SCMP applies to all configuration items (CIs) created during the project, including documentation, source code, data files, test artifacts, baselines, and releases. The plan focuses on applying SCM principles rather than developing a complex software system.

## 2. Project Overview

The Student Portal System is a simple web-based application designed to allow students to log in and view their enrolled courses through a dashboard interface. The system includes a login page, a dashboard page, and a basic data source implemented using JSON.

The project emphasizes Software Configuration Management processes such as version control, change management, baseline management, and configuration auditing.

## 3. Roles and Responsibilities

The project team consists of six members with clearly defined roles to ensure separation of duties.

### 3.1 SCM Manager (1 Member)

- Prepares and maintains the SCMP

- Manages configuration items and baselines

- Approves merges to the main branch

- Tags baselines and releases

- Oversees configuration audits

### 3.2 Developers (2 Members)

- Develop system features on assigned feature branches

- Implement approved Change Requests

- Submit Pull Requests for review

- Maintain source code quality

### 3.3 QA Tester / Auditor (2 Members)

- Prepare and execute test cases

- Verify implementation of approved changes

- Conduct Physical Configuration Audits (PCA)

- Conduct Functional Configuration Audits (FCA)

- Report audit findings

### 3.4 Change Manager (1 Member)

- Receives and logs Change Requests

- Performs initial impact analysis

- Maintains the Change Log

- Coordinates CR review and closure

## 4. Configuration Item Identification

Configuration Items (CIs) are project artifacts placed under configuration control.

### 4.1 CI Categories

- Documentation

- Source Code

- Data Files

- Test Artifacts

- Baseline Records

- Release Artifacts

### 4.2 CI Naming Convention

<CI-Type>-<CI-Name>-<Version>

Example:

DOC-SCMP-v1.0

SRC-login-v1.0

## 5. Version Control and Branching Strategy

### 5.1 Version Control Tool

Git is used for version control, with GitHub as the repository hosting platform.

### 5.2 Branching Model

- main – Stable and approved baseline branch

- feature/login – Login module development

- feature/dashboard – Dashboard module development

Direct commits to the main branch are not allowed.

## 6. Change Control Process

### 6.1 Change Request (CR)

All changes must be submitted using a formal Change Request (CR) form.

### 6.2 Change Control Workflow

- CR submitted to Change Manager

- Impact analysis performed

- CR reviewed and approved by SCM Manager

- Change implemented by Developer

- Change verified by QA

- CR closed and logged

## 7. Baseline Management

### 7.1 Baseline 1 (BL1)

Includes:

- Approved SCM documents

- CI Register

- Initial repository structure

### 7.2 Baseline 2 (BL2)

Includes:

- Functional system prototype

- Approved CR implementations

Baselines are tagged in Git and documented using Baseline Records.

## 8. Release Management

- Release v1.0: Initial functional prototype

- Release v1.1: Updated system after CR implementation

Each release includes formal release notes.

## 9. Configuration Audits

### 9.1 Physical Configuration Audit (PCA)

Verifies the existence and correctness of configuration items.

### 9.2 Functional Configuration Audit (FCA)

Ensures the system meets approved functional requirements and implemented CRs.

## 10. Tools Used

| Tool | Purpose |
| --- | --- |
| Git | Version control |
| GitHub | Repository hosting |
| Visual Studio Code | Development |
| Microsoft Word / Excel | Documentation |
| Web Browser | Testing |

11. Approval

This SCMP becomes effective upon approval and inclusion in Baseline 1.